## Slide 1: HPS Slow Controls Organization
Hovanes Egiyan

## Slide 2: Slow Controls Group Goal
Beamline monitoring and controls
  Magnets, motors, beam monitoring
ECAL monitoring and controls
  Voltage control, temperature monitoring
SVT monitoring and controls
  Voltage controls, temperature monitoring, interlocks
Alarm system
Archiving of EPICS variables
General Hall B equipment controls

## Slide 3: HPS Slow Controls Group
Name | Institution | Role/Component
Hovanes Egiyan | Jefferson Lab | Chair
Krister Bruhwel | Jefferson Lab | Hall B base equipment support
Francois-Xavier Girod | Jefferson Lab | Beamline
Srtepan Stepanyan | Jefferson Lab | Beamline
Pelle Hansson Adrian | SLAC | SVT, Integration
Sho Uemura | SLAC | SVT
Takashi Maruyama | SLAC | SVT/motion systems
Ryan Herbst | SLAC | CA server in SVT DAQ
Bryan McKinnon | Glasgow | SVT/ECAL voltage GUIs, Integration
Ken Livingston | Glasgow | Controls for ECAL light monitoring
Nerses Gevorgyan | Yerevan | EPICS IOCs/drivers
Ani Simonyan | Yerevan | Alarms and GUIs
Anrea Celentano | INFN Genova | Firmware for ECAL light monitoring

## Slide 4: Slow Controls Project Status
Started bi-weekly slow controls meeting in June 2013.
  The activities themselves start in in the project baseline in August 2013
Main purpose of the meetings so far was understanding the requirements for HPS controls presented by the HPS working groups.
Requirements collected from Beamline, SVT, ECAL.
  Some details are still missing, will be provided at a letter time.
  Provided information is sufficient to start development work.
  Specifications are 3 months behind the schedule according to the baseline
    Should not affect the HPS controls readiness in September of 2014
Currently working on manpower assignment and on improved estimate of the required budget
  SVT chiller software may be delegated to JLAB accelerators controls group.
  Trips from Glasgow and Yerevan will be needed, can be funded from the project.
  Current plan should allow to achieve the present goals within the WBS budget.